Final Report for @10Dance

Group B4

Brandon Maxwell, Curtis Ullerich, Yifei Zhu, and Todd Wegter

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change** |
| 0.1 | 12/02/07 | SM | Initial Document |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Table of Contents

[1 Team Member 1: Brandon Maxwell 4](#_Toc322865882)

[1.1 What went Wrong 4](#_Toc322865883)

[1.2 What went Right 4](#_Toc322865884)

[1.3 Lessons Learned 4](#_Toc322865885)

[2 Team Member 2: Curtis Ullerich 5](#_Toc322865886)

[2.1 What went Wrong 5](#_Toc322865887)

[2.2 What went Right 5](#_Toc322865888)

[2.3 Lessons Learned 5](#_Toc322865889)

[3 Team Member 3: Yifei Zhu 6](#_Toc322865890)

[3.1 What went Wrong 6](#_Toc322865891)

[3.2 What went Right 6](#_Toc322865892)

[3.3 Lessons Learned 6](#_Toc322865893)

[4 Team Member 4: Todd Wegter 7](#_Toc322865894)

[4.1 What went Wrong 7](#_Toc322865895)

[4.2 What went Right 7](#_Toc322865896)

[4.3 Lessons Learned 7](#_Toc322865897)

Time for reflection! The purpose of this document is to capture student experiences – both positive and negative – during the semester long team project. What are the key events that are to remembered? What are the key lessons that you learned that you can carry over to future projects. Think back starting from the time the teams were assigned, then project proposals were made, screenshots developed, requirements, architecture, framework demo, test plan, and finally the demo. What would you do different if you were assigned the same team and the same project again?

Each team member is to record his/her thoughts on a separate page. Thanks!

# Team Member 1: Brandon Maxwell

## What went Wrong

I think we only went wrong with this project because we didn’t start with any knowledge about any of the ideas we used in the project. My job was to get the database working and since I had never done anything with databases I tried to do things that someone with experience wouldn’t have done. The same thing happened with how we did interactions with the user on the JSP pages, since we had never worked with them we didn’t know about or how to use specific software that would have solved some of the problems that we ran into.

## What went Right

We started programming right away so when it got down to the end of the semester we didn’t have to panic and try to come up with something quickly. This allowed us to meet with the TAs and show them something useful so we had a clear idea of whether what we were doing was correct for the course or not. Also, we split up the work very well so we all always had something to do so no time was wasted.

## Lessons Learned

I learned a lot of things from this project based on the fact that I didn’t know anything about the languages or ideas that we used in the project. This includes: working with databases, Javascript, Html, how to use JSP pages, and running Servers. I also got more experience working with groups to finish a project.

# Team Member 2: Curtis Ullerich

## What went Wrong

## What went Right

## Lessons Learned

# Team Member 3: Yifei Zhu

## What went Wrong

## What went Right

## Lessons Learned

# Team Member 4: Todd Wegter

## What went Wrong

## What went Right

## Lessons Learned